Project Proposal Template

# Project: Employee Attrition Prediction & Retention System

Objective:

 Analyze the primary drivers and root causes of employee turnover using Exploratory Data Analysis (EDA).

 Build and optimize high-performing Machine Learning classification models to accurately predict which employees are at risk of leaving.

 Provide interactive Power BI dashboards to help HR departments visualize workforce trends and take proactive employee retention actions.

Description: An end-to-end Data Science and Machine Learning project focused on predicting Employee Attrition. The project utilizes historical HR data to analyze factors contributing to employee turnover, train predictive classification models (such as Random Forest and XGBoost) to identify employees at risk of leaving, and provide actionable business insights and visual dashboards for management and HR decision-making.

Tools & Design: Python, Pandas, NumPy, Scikit-Learn, XGBoost, LightGBM, Imbalanced-learn (SMOTE), Matplotlib, Seaborn, Power BI, Jupyter Notebook, Google Colab, Git, GitHub

Technologies to Use: Python, Machine Learning Algorithms, Data Visualization Libraries, Exploratory Data Analysis (EDA) Frameworks, Business Intelligence (BI) Tools, Version Control Systems.

Team Members & Responsibilities:

- Mostafa Asaad Mostafa Abd Elsatar  -> Data Collection & Cleaning Specialist

- Omnia Mohamed Gamal Ahmed -> EDA & Data Visualization Analyst

- Omar Ayman Mohamed Ibrahim -> Feature Engineering & Preprocessing Specialist

- Marwan Abdelrhman Lotfy Afifi -> Machine Learning Model Engineer

- Adel Abdelaleem Adel -> Model Evaluation & Feature Importance Analyst

- Ahmed Hany Abdelsalam Sharaf -> BI Analytics & Documentation Lead

# Week 1: [Tasks Description With Team Member Responsibility]

- Data Collection & Cleaning: Specialist 1 acquires the IBM HR Analytics dataset, checks data types, handles missing values, and cleans the raw data using Pandas.

- Exploratory Data Analysis (EDA): Analyst 2 explores the dataset, analyzes statistical distributions, and creates initial visual plots to discover patterns using Matplotlib and Seaborn.

- Planning & Architecture: Specialists 3, 4, 5, and 6 finalize the project workflow, set up the GitHub repository, and draft the complete project proposal documentation.

Deliverables:

 Cleaned raw dataset.

 Exploratory Data Analysis (EDA) visual report.

 Finalized project proposal document and GitHub repository.

# Week 2: [Tasks Description With Team Member Responsibility]

 Preprocessing & Feature Engineering: Specialist 3 handles categorical encoding, applies feature scaling, and prepares data features.

 Handling Class Imbalance: Apply the SMOTE technique to resolve the imbalance in employee attrition data.

 Baseline Models & Dashboard Wireframing: Specialist 4 sets up baseline model training scripts, while Specialist 6 designs the initial wireframe structure for the Power BI dashboard.

Deliverables:

 Fully prepared, model-ready dataset.

 Preprocessing and feature engineering Python source code.

 Initial structural design for the HR analytics Power BI dashboard.

# Week 3: [Tasks Description With Team Member Responsibility]

 Model Training & Hyperparameter Tuning: Specialists 4 and 5 train advanced machine learning models (Random Forest, XGBoost), perform hyperparameter tuning, and evaluate performance using Precision, Recall, and F1-Score metrics.

 Feature Importance Analysis: Specialist 5 analyzes model outputs to identify the root causes and top drivers behind employee attrition.

 Power BI Dashboard Build: Specialist 6 connects the processed data to Power BI to build interactive workforce analytics charts.

Deliverables:

 Final trained and optimized machine learning model file (.pkl).

 Feature importance and employee attrition driver report.

 Fully interactive HR analytics Power BI dashboard.

# Week 4: [Tasks Description With Team Member Responsibility]

 Comprehensive Testing & Validation: The entire team reviews and tests code efficiency and model prediction accuracy.

 Integration & Reporting: Specialists 5 and 6 integrate the final analytical model findings with the Power BI dashboard and performance reports.

 Final Documentation & Presentation: All team members participate in compiling the final project report, code documentation, and preparing the presentation slides for the DEPI graduation defense.

Deliverables:

 Comprehensive final project report.

 Complete and structured GitHub codebase repository.

 Interactive Power BI dashboard file.

 Final graduation presentation slides.